## Slide 1
Lesson Duration 1.30mins
1.5 Project management principles (Outcome 1)
Notes: Ask students to write down their answers on sticky notes on the board/workbooks to check prior learning/knowledge

## Slide 2
Starter Activity
Task 1 – Complete project management terminology starter activity ( Follow instructions on paper)
Notes: Ask students to complete crossword puzzle to check prior learning/knowledge

## Slide 3: What is Project Management?
Project management is the application of processes, methods, skills, knowledge and experience to achieve specific project objectives according to the project acceptance criteria within agreed parameters. Project management has final deliverables that are constrained to a finite timescale and budget.
Notes: Ask whole class for definition of Project management. Solicit answers
Teacher led. Explain concepts to students

## Slide 4: The phases of the project lifecycle
Project initiation. First, you need to identify a business need, problem, or opportunity and brainstorm ways that your team can meet this need, solve this problem, or seize this opportunity.
Project Planning: Once the project is approved to move forward based on your business case, statement of work, or project initiation document, you move into the planning phase.
Execution. After receiving business approval, developed a plan, and building your team, now it’s time to get to work. The execution phase turns your plan into action.
Monitoring/Control. Project monitoring is the process of keeping a close eye on the entire project management life cycle and ensuring project activities are on the right track.
Close/Review. Once your team has completed work on a project, you enter the closure phase. In the closure phase, you provide final deliverables, release project resources, and determine the success of the project
Notes: Teacher led. Explain concepts to students.
Use the Outline and Key Terms to teach students the steps and concepts of Project Management. Have students take notes and encourage discussion.

## Slide 5: The phases of the project lifecycle--Initiation
During this step, you figure out an objective for your project, determine whether the project is feasible, and identify the major deliverables for the project.
Steps for the project initiation phase may include the following:
    Undertaking a feasibility study: Identify the primary problem your project will solve and whether your project will deliver a solution to that problem
    Identifying scope: Define the depth and breadth of the project
    Identifying deliverables: Define the product or service to provide
    Identifying project stakeholders: Figure out whom the project affects and what their needs may be
    Developing a business case: Use the above criteria to compare the potential costs and benefits for the project to determine if it moves forward.
    Developing a statement of work: Document the project’s objectives, scope, and deliverables that you have identified previously as a working agreement between the project owner and those working on the project.
Notes: Teacher led. Explain concepts to students

## Slide 6: The phases of the project lifecycle--Planning
During this phase of the project management life cycle, you break down the larger project into smaller tasks, build your team, and prepare a schedule for the completion of assignments. Create smaller goals within the larger project, making sure each is achievable within the time frame.
Steps for the project planning phase may include the following:
  Creating a project plan: Identify the project timeline, including the phases of the project, the tasks to be performed, and possible constraints.
  Creating workflow diagrams: Visualize your processes using swim lanes to make sure team members clearly understand their role in a project.
  Estimating budget and creating a financial plan: Use cost estimates to determine how much to spend on the project to get the maximum return on investment.
  Gathering resources: Build your functional team from internal and external talent pools while making sure everyone has the necessary tools (software, hardware, etc.) to complete their tasks.
  Anticipating risks and potential quality roadblocks: Identify issues that may cause your project to stall while planning to mitigate those risks and maintain the project’s quality and timeline.
  Holding a project kickoff meeting: Bring your team on board and outline the project so they can quickly get to work.
Notes: Teacher led. Explain concepts to students.
Create key words form steps for project planning and solicit meaning of concept from students

## Slide 7: The phases of the project lifecycle--Execution
The project manager’s job in this phase of the project management life cycle is to keep work on track, organize team members, manage timelines, and make sure the work is done according to the original plan.
Steps for the project execution phase may include the following:
  Creating tasks and organizing workflows: Assign rough aspects of the projects to the appropriate team members, making sure team members are not overworked
  Briefing team members on tasks: Explain tasks to team members, providing necessary guidance on how they should be completed, and organizing process-related training if necessary.
  Communicating with team members, clients, and upper management: Provide updates to project stakeholders at all levels.
  Monitoring quality of work: Ensure that team members are meeting their time and quality goals for tasks.
  Managing budget: Monitor spending and keeping the project on track in terms of assets and resources
Notes: Teacher led. Explain concepts to students

## Slide 8: The phases of the project lifecycle—Monitoring
Steps for the project execution phase may include the following:
  The monitoring and control phase involves making sure the project is on track and incorporating any necessary changes. This happens at the same time as the planning and execution phases.
  Project monitoring is the ‘monitoring part’ of the monitoring and control phase.
  Measuring the project-related details (e.g., budgets, schedules, scope, etc.) against your goals to ensure you’re on the right track.
Notes: Teacher led. Explain concepts to students

## Slide 9: The phases of the project lifecycle—Closure/Review
Just because the major project work is over, that doesn’t mean the project manager’s job is done—there are still important things to do, including evaluating what did and did not work with the project.
Steps for the project closure phase may include the following:
  Analysing project performance: Determine whether the project's goals were met (tasks completed, on time and on budget) and the initial problem solved using a prepared checklist.
  Analysing team performance: Evaluate how team members performed, including whether they met their goals along with timeliness and quality of work.
  Documenting project closure: Make sure that all aspects of the project are completed with no loose ends remaining and providing reports to key stakeholders.
  Conducting post-implementation reviews: Conduct a final analysis of the project, taking into account lessons learned for similar projects in the future.
  Accounting for used and unused budget: Allocate remaining resources for future projects
Notes: Teacher led. Explain concepts to students

## Slide 10: What are the Roles and Responsibilities of the following in project management ? (see activity on speaker notes)
There are different individuals involved in project teams, and their roles and responsibilities varies, including:
    Project Manager
    Team members
    Sponsors
    Board
Notes: Student led Activity. Ask students to identify the roles of each of the individual involved in project management (individual/group task)

## Slide 11: Roles and Responsibilities of a Project Manager
The project manager is primarily responsible for the successful completion of a project.
The project manager’s role is to ensure that the project proceeds within the specified time frame and under the established budget while achieving its objectives.
Project manager responsibilities may include:
  Developing a project plan
  Managing deliverables according to the plan
  Recruiting project staff
  Leading and managing the project team
  Determining the methodology used on the project
  Establishing a project schedule and determining each phase
  Assigning tasks to project team members
  Communicating with upper management
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Learning Outcomes 1
1.5 Project management principles
Notes: Teacher led. Explain concepts to students
Whole class engagement. Solicit answers from class.

## Slide 12: Roles and Responsibilities of a Project Team Member
Project team members are the individuals who actively work on one or more phases of the project.
They may be in-house staff or external consultants, working on the project on a full-time or part-time basis.
Project team member roles can vary according to each project.
Project manager responsibilities may include:
  Contributing to overall project objectives
  Completing individual deliverables
  Providing expertise
  Working with users to establish and meet business needs
  Documenting the process
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Learning Outcomes 1
1.5 Project management principles
Notes: Teacher led. Explain concepts to students
Whole class engagement. Solicit answers from class.

## Slide 13: Roles and Responsibilities of a Project Sponsor
The project sponsor is the driver and in-house champion of the project. They are typically members of senior management and have a stake in the project’s outcome.
Project sponsors work closely with the project manager.
They legitimize the project’s objectives and participate in high-level project planning.
Project manager responsibilities may include:
  Making key business decisions for the project
  Approving the project budget
  Ensuring availability of resources
  Communicating the project’s goals throughout the organization
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Learning Outcomes 1
1.5 Project management principles
Notes: Teacher led. Explain concepts to students
Whole class engagement. Solicit answers from class.

## Slide 14: Roles and Responsibilities of the Project Board
Project board should always be chaired by a Senior Responsible Owner (SRO), who takes executive responsibility for decisions relating to the project.
Its membership include a single individual who represents those senior managers who have an interest in, and whose activities will be affected by, the project.
This board should also represent end users to promote their concerns and interests.
Project board responsibilities may include:
  To be accountable for the success or failure of the project.
  To provide unified direction to the project and Project Manager.
  To provide the resources and authorize the funds for the project.
  To provide visible and sustained support for the Project Manager
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Learning Outcomes 1
1.5 Project management principles
Notes: Teacher led. Explain concepts to students
Whole class engagement. Solicit answers from class.

## Slide 15: Project management tools
Different project management tools and approaches are used at different stages of the project lifecycle to ensure the project remains on track.
This section will look at how to utilise different tools/approaches in project management, including:
  Gantt charts
  RACI chart
  Task management
  Real time dashboards.
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Learning Outcomes 1
1.5 Project management principles
Notes: Ask students to identify project management tools.

## Slide 16: Gantt charts
Gantt charts are used for scheduling project activities as well as monitoring and communicating the progress of programmed project activities.
Excel Gantt chart tutorial +Free Template + Export to PPT (officetimeline.com)
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Excel Gantt chart tutorial +Free Template + Export to PPT (officetimeline.com)
Learning Outcomes 1
1.5 Project management principles
Notes: Teacher led. Explain concepts to students
Whole class engagement. Solicit answers from class. https://www.officetimeline.com/gantt-chart/how-to-make/excel#:~:text=How%20to%20Create%20a%20Gantt%20Chart%20in%20Excel,Excel%20worksheet%20%28do%20not%20select%20100%25...%20See%20More

## Slide 17: Using Gantt charts--Activity
Open Microsoft Office
You have been asked to use Gantt Charts to schedule project activities of a community business:
  Project must start in December 2021 and Finish in February 2022
  Visual Research, Market Research, Initial Drawings, Mood boards, Identification of Competitors, Branding creation, Implementation, Final Ideas, Prep for hand-in deadline.
Describe how Currys/PC World should plan their IT project and record risks using appropriate tools and techniques (read case study document)
Use the link to practise
Excel Gantt chart tutorial +Free Template + Export to PPT (officetimeline.com)
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Excel Gantt chart tutorial +Free Template + Export to PPT (officetimeline.com)
Learning Outcomes 1
1.5 Project management principles
Notes: Teacher led. Explain concepts to students
Whole class engagement. Solicit answers from class.

## Slide 18: RACI chart
A RACI chart, also known as a RACI matrix or RACI model, is a diagram that identifies the key roles and responsibilities of users against major tasks within a project.
RACI charts serve as a visual representation of the functional role played by each person on a project team.
Creating these charts is also an excellent exercise in balancing workload and establishing the decision-maker.
Step 1: Identify the team members.
  Examples include the project manager, executive sponsor, product manager, software developer, and business analyst.
Step 2: Identify the major milestones in the project.
  If we take a project like building a website, the examples are website designing, testing, and client approval.
Step 3: Draw a matrix with a row for each team member and a column for each particular task/milestone.
  You can easily use Microsoft Excel or another software program to create a RACI chart.
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Learning Outcomes 1
1.5 Project management principles
Notes: Teacher led. Explain concepts to students
Whole class engagement. Solicit answers from class.

## Slide 19: How to create a RACI chart
https://www.youtube.com/watch?v=6kHtzNqpXz8
Step 1: Identify the team members.
  Examples include the project manager, executive sponsor, product manager, software developer, and business analyst.
Step 2: Identify the major milestones in the project.
  If we take a project like building a website, the examples are website designing, testing, and client approval.
Step 3: Draw a matrix with a row for each team member and a column for each particular task/milestone.
  You can easily use Microsoft Excel or another software program to create a RACI chart.
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Learning Outcomes 1
1.5 Project management principles
Notes: Practice opportunity:
Explain concepts to students
Whole class engagement. Student to watch video.

## Slide 20: How to create a RACI chart
Step 4: Fill in each box with the corresponding R, A, C, and I to designate the role of each person for every task.
  For the client approval milestone in the aforementioned website building example, the project manager would be responsible for getting the client’s approval, the executive sponsor would be accountable, and the developer needs to be informed of the outcome.
Step 5: Discuss, analyse, and get approval from the project team.
  To take our example again, it’s possible the executive sponsor wants to be the person who meets with the clients to get their approval, hence they would be responsible for this task.
Step 6: Provide everyone a copy. You can just email the file out to everyone.
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Learning Outcomes 1
1.5 Project management principles
Notes: Teacher led. Explain concepts to students
Whole class engagement. Solicit answers from class.

## Slide 21: Task Management
Task management is a process where a project manager identifies, monitors and progresses the work that needs to be done during the day.
In terms of project management, task management is how workflow is efficiently organized.
It’s task-oriented, detailed and part of the larger scheduling of a project.
Why Should You Use Task Management Tools?
  To keep things organized you’ll need a task management tool to help you prioritize tasks, track progress and collaborate with your team.
  Task management tools let you stay on top of all your work and helps your team hit their deadlines too.
  Task have to be managed as a group because what comes in next might not be the most important.
  It helps to to manage time to spend and the right amount of time working on priority tasks.
  https://www.youtube.com/watch?v=5qtSioTE2wY
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Watch video
https://www.youtube.com/watch?v=5qtSioTE2wY
Learning Outcomes 1
1.5 Project management principles
Notes: Teacher led. Explain concepts to students
Whole class engagement. Solicit answers from class.

## Slide 22: Real time dashboards
A real-time dashboard is a type of visualization that is automatically updated with the most current data available.
These kinds of visualizations feature a combination of historic data and real-time information that is useful for identifying emerging trends and monitoring efficiency.
There are a variety of use cases in multiple industries for live dashboards. One of the most common applications is deploying just-in-time inventory management.
https://www.youtube.com/watch?v=3oJxdvDerus
https://www.youtube.com/watch?v=NMre6IAAAiU
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Learning Outcomes 1
1.5 Project management principles
Notes: Practice opportunity:
Explain concepts to students
Whole class engagement. Student to watch video.

## Slide 23: The considerations when communicating with different stakeholders
There are two main types of stakeholders in project management, internal and external.
Internal stakeholders
  These stakeholders are coming from within the organisation. Internal stakeholders are people or groups within the business, such as;
    team members,
    managers,
    executives, etc.
External stakeholders
  External stakeholders are — as you can probably guess — people or groups outside the business. This include:
    customers,
    users,
    suppliers,
    investors.
  As you can see, stakeholders don’t always work for the project manager. Needless to say, this can add an extra layer of complexity, as you need to be able to communicate with people at all different levels of the business and with varying degrees of engagement, influence, and interest.
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Learning Outcomes 1
1.5 Project management principles
Notes: Teacher led. Explain concepts to students
Whole class engagement. Solicit answers from class.

## Slide 24: The considerations when communicating with different stakeholders
As a project manager, keeping stakeholders informed, included, and inspired throughout the lifecycle of project is one of the most important jobs.
As mentioned above, the “priority” stakeholders will probably shift depending on which phase of the project you’re at. That’s a good thing, allowing to direct energy where it’s needed and avoid overloading people with irrelevant information.
That’s important, because while you want to give your stakeholders visibility, over-communication can be just as frustrating as under-communication.
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Learning Outcomes 1
1.5 Project management principles
Notes: Teacher led. Explain concepts to students
Whole class engagement. Solicit answers from class.

## Slide 25
Approaches used to determine, procure and manage project resources
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Learning Outcomes 1
1.5 Project management principles
Approaches | What does this involve?
People | Labour or human resource forms the backbone of any project and comprises employees (part-time or full-time) and contingent staff with various skill sets required for delivery.
Equipment | It covers all the tangible assets (machinery, plant, equipment, etc.) and intangible assets (software, process, methods, and even ideas). These assets might change depending upon the type and nature of the organization.
Budgets | The most significant resource is the money required to procure the resources and carry out the necessary work.
Materials | These are the consumables needed to generate the final product. The materials for a road construction project are soil, rock aggregates, binders like lime, bituminous materials, cement, etc.
Project resources are essential for successful project implementation. So, to get the work done, you need labour, and they, in turn, need money, materials, equipment, and a place to carry out the project activities.
Notes: Teacher led. Explain the relationship to students
Whole class engagement. Solicit answers from class.

## Slide 26
The process to identify and manage risk as part of Project Management
Project risk management is the process of identifying, analysing and responding to any risk that arises over the life cycle of a project to help the project remain on track and meet its goal.
The role of contingency planning for positive and negative risks.
What is Positive/Negative Risk?
Not all risk is created equally. Risk can be either positive or negative, though most people assume risks are inherently the latter. Where negative risk implies something unwanted that has the potential to irreparably damage a project, positive risks are opportunities that can affect the project in beneficial ways.
Negative risks are part of risk management plan, just as positive risk should be, but the difference is in approach. A project manager will manage and account for known negative risks to neuter their impact, but positive risks can also be managed to take full advantage of them
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Learning Outcomes 1
1.5 Project management principles

## Slide 27
The process to identify and manage risk as part of Project Management
The role of contingency planning for positive and negative risks.
There are many examples of positive risks in projects:
complete the project early;
acquire more customers than accounted for;
a delay in shipping might open up a potential window for better marketing opportunities, etc.
It’s important to note, though, that these definitions are not etched in stone.
Positive risk can quickly turn to negative risk and vice versa.
Must be sure to plan for all eventualities with the team, i.e. contingency planning
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Learning Outcomes 1
1.5 Project management principles

## Slide 28
The process to identify and manage risk as part of Project Management
Review of accountability.
Poor communication can kill a project, but unclear expectations and roles can cause just as many issues
Accountability starts with clearly defining project objectives and ensuring team members know who is responsible for what.
As scope and roles change, it becomes even more crucial to address accountability early on and throughout a project.
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Learning Outcomes 1
1.5 Project management principles

## Slide 29
Group Project Activity
Plan the design of a website with a maximum of 8 interlinked pages
Refer to instructions from word document attachment
How to create a website
Register with wix.com to login:
https://www.wix.com/html5uk/hiker-how-to-web?utm_source=google&utm_medium=cpc&utm_campaign=1669422879^102845752710&experiment_id=how%20to%20create%20website^e^424418034620^&cq_src=google_ads&cq_cmp=1669422879&cq_con=102845752710&cq_term=how%20to%20create%20website&cq_med=&cq_plac=&cq_net=g&cq_pos=&cq_plt=gp&gclid=CjwKCAiAs92MBhAXEiwAXTi25-eeVM0oT_veffZq8qA4uVoa_xeHUWevb8OXkqnWsHIEjCZ5YrQ3gRoCRHYQAvD_BwE
Tools
Task list and schedule
Website software
Access to the internet
Video
https://www.youtube.com/watch?v=nIKbN5pBSXo
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
https://www.youtube.com/watch?v=nIKbN5pBSXo
Learning Outcomes 1
1.5 Project management principles
Notes: Student led.
Place students into project groups to work on website creation for a client. learners are to draw knowledge from 1.3 (how to organize meetings) to complete this task
Whole class engagement. Group work

## Slide 30: Homework/Plenary Task (Research activity)–
Key Terms | Meaning/Definition/who are they? | How does this support development of the business and self?
project lifecycle |  | 
Project stakeholders |  | 
Execution a project |  | 
Initiation |  | 
Monitoring |  | 
Create and complete the following table in a word document. You can work in pairs to use your prior knowledge, books and the internet to help you make notes in your own words
Save this document in your Business Support Folder
Key terms: project lifecycle, planning, execution, monitoring, communicating, stakeholders .
Learning Outcomes 1
1.5 Project management principles
Notes: Homework/Plenary Activity

## Slide 31: References. https://www.apm.org.uk/resources/what-is-project-management/ Roles and responsibilities of the Project Board | Department of Finance (finance-ni.gov.uk) Project Team Roles and Responsibilities in Project Management (villanovau.com) https://www.sisense.com/glossary/real-time-dashboard/#:~:text=A%20real%2Dtime%20dashboard%20is,emerging%20trends%20and%20monitoring%20efficiency. https://www.youtube.com/watch?v=NMre6IAAAiU https://project-management.com/accountability-in-project-management/ https://www.wrike.com/project-management-guide/project-lifecycle/